Progress Report

- Increment 3 -

Group #7

# Team Members

Chiara Savoretti – cgs22h 
Teena Singh – tns22b
Samuel Marcano – sam22p
Francisco de la Espriella – fvd22 
Ramon Ortega – rio22

- Project Title and Description

Chupi – an online, web app drinking game designed for college students

- Accomplishments and overall project status during this increment

During this final increment, we significantly advanced the project from a basic web prototype into a fully functional and deployable web application. The backend and frontend are now fully integrated, and the application is accessible online through deployment using Railway.

We successfully implemented several additional game modes, including Imposter, Picolo, Ride the Bus, Truth or Drink and FSU Trivia, expanding the variety and replay ability of the platform. Existing games such as Screw the Dealer and Waterfall were refined with improved logic and user interaction.

On the frontend, major improvements were made to the user interface. We enhanced visual design, spacing, responsiveness, and overall usability. Menu button configurations were centralized in the base template to improve maintainability and consistency across pages. Animations and full-screen UI elements were added to create a more engaging experience.

We also introduced Docker support and CI/CD configuration for easier deployment and testing. The system is now capable of running reliably in a production-like environment.

Overall, the project is now in a completed state, meeting both functional and non-functional requirements with a polished user experience.

- Challenges, changes in the plan and scope of the project and things that went wrong during this increment

One of the main challenges during this increment was integrating multiple new game modes while maintaining a consistent structure across the application. Ensuring that each game followed the same flow and interacted correctly with player data required careful refactoring.

Another challenge involved deployment configuration. Setting up Docker and ensuring compatibility with Railway required troubleshooting environment variables, server configuration, and dependency management.

We also encountered minor UI issues such as inconsistent spacing, responsiveness bugs, and navigation flow problems (e.g., back button behavior). These were resolved through iterative testing and refinement.

There were no major changes to the overall scope, but we expanded the number of games beyond what was initially planned due to steady progress and available time.

- Team Member Contribution for this increment

Samuel: Implemented Imposter game logic, contributed to frontend integration, video demo 
Teena: Designed and implemented FSU Trivia game, worked on UI improvements and animations 
Chiara: Refactored UI, centralized menu configuration in base.html, updated content and questions 
Francisco: Implemented Picolo and contributed to additional game logic 
Ramon: Led deployment setup (Docker, Railway), handled project structure, backend integration, and bug fixes

- Plans for the next increment

This is the final increment. Future work (outside the scope of this course) could include adding multiplayer support across devices, user accounts, persistent data storage, and additional game modes.

- Stakeholder Communication

Chupi Web App – Final Progress Update

Dear Stakeholders,

We are pleased to share the final update on the development of Chupi, our browser-based social drinking game application designed for college environments.

During this final development phase, our team successfully transitioned the project into a fully functional and deployable web application. The platform now supports multiple interactive game modes, including newly added games such as Imposter, Picolo, Ride the Bus, and FSU Trivia. These additions significantly enhance the variety and replayability of the application.

We also made substantial improvements to the user interface and overall user experience. The design is now more cohesive, responsive, and visually engaging, with smoother navigation and better interaction flow across all pages.

A major milestone achieved during this increment is the deployment of the application using Railway, supported by Docker configuration for consistent environments. This allows the application to run reliably in a live setting and be accessible through a web browser without local setup.

Throughout this phase, we focused on refining system stability, improving code organization, and ensuring consistency across all game implementations. These efforts resulted in a more polished and maintainable final product.

The project has successfully met its original objectives and expanded beyond initial expectations in both functionality and design.

We appreciate your support throughout this development process.

Warm regards, 
The Chupi Development Team

- Link to video

Paste here the link to your video.