Progress Report

- Increment 2 -

Group #7

# Team Members

Chiara Savoretti – cgs22h

Teena Singh – tns22b

Samuel Marcano – sam22p

Francisco de la Espriella – fvd22

Ramon Ortega – rio22

- Project Title and Description

Chupi – an online, web app, drinking game designed for college students

- Accomplishments and overall project status during this increment

During this increment, we made progress in turning our initial console prototype into a more structured backend setup. We organized the project into a working Django environment and successfully set up the basic server and project structure. This gives us a functional foundation for our web app, where users are already able to input player information and select between two implemented games. These players will eventually be able to select between several more games. Overall, we are still in the early development stage, but we now have a stable backend framework that we can build features on top of.

- Challenges, changes in the plan and scope of the project and things that went wrong during this increment

The main challenge of this increment was setting up and correctly running the Django project environment, including resolving issues with project structure and file access. We were able to fix these by reviewing setup steps and reorganizing the project directory. There were no major changes to the overall scope, but we are still keeping the application simpler than planned by limiting the number of games included for this specific increment. For the future, we are having new ideas as we go of features we would like to include in the web app for subsequent submissions.

- Team Member Contribution for this increment

Samuel: Video Demo, worked on Django models and forms

Teena: Progress Report document, worked on UI and animations

Chiara: Worked on UI and bootstrap, IT document

Francisco: Implemented Screw the Dealer game, RD document

Ramon: Worked on project structure, Django site, Waterfalls game implementation

- Plans for the next increment

For the next increment, we plan to implement more games and continue improving the user experience with the goal that the site is smooth and easy to use.

- Stakeholder Communication

Chupi Web App – Increment 2 Progress

Dear Stakeholders,

We hope you are doing well. We are writing to provide an update on the continued development of Chupi, our browser-based social drinking game application designed for college environments.

During this development cycle, our team made significant progress in moving the application from a foundational backend into a more functional early version of the product. We now have working player management features, allowing users to enter and manage participants, as well as two fully implemented games integrated into the platform. This represents an important milestone, as the application is now able to support real gameplay rather than just structural setup.

In addition to core functionality, we have also begun improving the user interface to make the experience more intuitive and visually cohesive. While the UI is still in development, these improvements are helping shape a clearer and more engaging user experience for future users.

As is typical in software development, some time was spent refining how different components interact to ensure stability across features. This included improving how game logic connects with player data and ensuring a smoother flow between screens and actions. These refinements helped strengthen the overall reliability of the system.

The original project vision remains unchanged. However, we are continuing to gradually expand the scope by planning additional games to increase variety and replay ability. Our current focus is to build on the existing foundation by adding more games while continuing to improve usability and design consistency across the platform.

Looking ahead, the next phase will focus on expanding the number of available games and further enhancing the user interface to create a more polished and cohesive experience.

We appreciate your continued support and look forward to sharing our next update as the application continues to evolve.

Warm regards,
The Chupi Development Team

- Link to video

https://www.youtube.com/watch?v=040yusm_RTs